Project Schedule

Cloud Deployment of Open-Source Calendar Manager (Cal.com)

| Week | Activity | Status |
| --- | --- | --- |
| Week 1 | Cloud platform evaluation and selection | Completed |
| Week 2 | Azure resource creation and VM setup | Completed |
| Week 3 | Docker installation and application download | Completed |
| Week 4 | Configuration, integration, and testing | Completed |
| Week 5 | Documentation and final submission | Completed |